## Slide 1: Tower Building
Notes: The teacher may want to repeat this activity because you may have new students in this second module. The teacher may have to evaluate if all students should participate or if some of them will act as observers. If all participate, the ones that already know the activity should be distributed among the teams and new objectives more challenging may be defined. Unexpected decisions should also be changed in this situation.

## Slide 2: Scrum activity: Card Tower
Description: design and construction of a cardboard tower to support a brick (~ 1.5 kg)
5 Teams
client
provider
€€€
7x12 cm cards: red, green, pink, blue and orange
Clips
Time
- 10´ brainstorming / planning
- 5´support / material purchase
- 3 sprints 2 'planning + 10' execution + 2 'review
- 10 'test
Teams must be prepared for unforeseen events, which may require adjustments to the design and construction of the tower

## Slide 3: Scrum Activity: Card Tower
Customer Restrictions:
  The tower must be approximately between 24 cm and 36 cm and only the available material (cards and clips) can be used
  The tower must support the weight of a brick (~ 1.5 kg) for 20 seconds
  Cards cannot be manipulated to form circular structures. Only folds can be made
  Each tower must have at least one card of each color
  The team that designs the tower that meets the conditions proposed by the customer and that spends less resources wins (€)
    Project activity cost
    Tower cost. To calculate this cost, the supplier's costs must be multiplied by 3

## Slide 4: Scrum Activity: Card Tower
Supplier Restrictions
  All material has a cost that must be accounted for by each team:
    Blue and orange cards: 1000 € (superior quality and availability)
    Pink, red and green cards: 500 €
    Clips: 200 € unit
    Fold: 100 € unit
  Each team can only interact with the supplier four times (request or return material)
  But, on the 3rd and 4th visit the cost of the material increases 50%
  Material returns can be made at any time - 50% off the initial price

## Slide 5: Scrum activity: execution
Time
10´ brainstorming / planning
5´supplier / material purchase
3 sprints 1 ’ planning + 8’ execution + 1’ review
10’ test

## Slide 6: Notice!
Green Card
The company that makes these cards went bankrupt!
The product was considered dangerous and, as such, no green card should be used in the final structure and cannot be returned to the supplier.

## Slide 7: Notice!
Red Card
This product reveals problems that jeopardize the integrity of the structure.
It is not possible to use more than two folds on these cards.

## Slide 8: Notice!
Pink Card
This product revealed chemical corrosion problems.
They cannot be used at the base of the structure, that is, they cannot be in contact with the floor.

## Slide 9: DEBRIEFING
Result: was the objective long?
  If yes: what contributed?
  If not: what conditioned it?
Process: how do you evaluate team work?
  Roles of each element
  Solution of the problem
  Internal organization
  ...
If they were the customer, which team did they hire and why?